Assignment 3.1

1. Determine the Input, Process and Exit criteria for each of the project management processes

Ans:
Project Management Process	Input	Process	Exit
Initiation	1. Developing the Business case / 2. Identifying the high level requirements / 3. Estimation of the budgets / 4. Ensuring the strategic alliance between the project and organisation / 5. Identifying the milestones / 6. Risk Analysis	1. Conducting the feasibility studies / 2. The isuue or problem to be solved / 3. Resources required for the project including the equipments, staffing, IT facilities and other support facilities (based on the time period) / 4. Comparing Business objectives of the project with that of the organisational goals / 5. drafting an overview of the major milestones and project deliverables / 6. Baseline scope statement / 7. Definingf the category, Probability and severity of the risks	1. Signed off Project Charter / 2. Signed off project Scope statement / 3. Signed off Statement of Work (SOW) / 4. Signed off Master Services Agreement (MAS)
Planning	1. Areas of uncertainty / 2. Factors in Contingencies / 3. prioject charter / 4. Project scope statement	1. configuration management plan / 2. Life cycle for the project / 3. How work will be executed to accomplish the project objectives (WBS) / 4. Change management: how changes will be incorporated	1. Signed off project management Plan / 2. Management Plans for each functional areas / 3. ongoing project plan updates
Execution	1. Project Management Plan / 2. ongoing project plan updates / 3. Procurement of resources	1. Performing required tasks for the project / 2. Monitoring and controlling the execution / 3. obtaining and managing the Quotations and bids for the project / 4. Managing the project team and other resources required for the execution / 5. Conducting change control and implementing approved changes	1. Approved Project deliverables / 2. Approved change management documents / 3. Documents showing the project performance against plans / 4. Documents on the corrective actions to be done to keep the project on track / 5. Lessons learned
Monitoring and Controlling	1. Project deliverables / 2. Change management documents	1. Tracking and reviewing the project performance / 2. Progress measurement and forecasting / 3. Control of scope, risks and costs / 4. Quality assurance and controlling / 5. Administer the suppliers for the project	1. Progress and status reports of the project / 2. Plan updates / 3. risk registers / 4. change requests / 5. Work products or deliverables
Project Closure	1. Project Progress reports / 2. Work products or deliverables	1. Obtaining the acceptance from the project sponsor / 2. Releasing the resources involved and people back to the resource pool / 3. Performance reports / 4. The key lessons learned are documented / 5. Finalizing procurements / 6. Performing quality assurance / 7. Storing and archiving the key informations for future guidance	1. Completion Certificate / 2. Resource calendars / 3. Staff work assignments / 4. Plan updates / 5. Final work deliverables or services